## MJS Climate action plan 2025-26

| #### Goal: Decarbonisation |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | #### Reduce buildings carbon emissions by replacing existing fluorescent lights to LED | #### Reduce buildings carbon emissions by understanding gas usage and optimizing zonal temperatures and timings to eliminate unnecessary usage. | Reduce buildings carbon emissions by understanding electricity demand and times of use required. |
|  | #### Reduce electricity use by Installing solar panels producing renewable energy to supply power during operational hours. | #### Review the schools display energy certificate (DEC) to understand the buildings energy performance and make changes to energy usage to improve rating. |  |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Assess buildings for draughts and leaks to reduce heating demand. | Assess building for areas of heat loss. Make small changes to help prevent heat loss e.g. draft excluders. Use energy saving trust for more tips. | Autumn Term | Staff: Site Manager Cost: Free |

| #### Goal: Biodiversity |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | Build new planters and fill with wildlife supporting plants | Wildflowers sewn annually in September | Plant new sapling trees in Glades. |
|  | School allotment for growing food |  |  |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Increase biodiversity on school property | Build hedgehog houses and bug hotels. | Spring term | Staff: Site Manager Cost: Low |
| Make greater use of the school allotment | Seek volunteers from the community to support planting and maintenance | Spring term | Staff: Eco Lead Cost: Low |

| #### Goal: Climate education and green careers |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | #### Promote Green Careers by enrolling students into Green Team |  |  |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Understand current curriculum by reviewing climate change content within curriculum | Review curriculum to understand where climate change/ careers features/ could feature. | Autumn & Spring term | Staff: Eco Lead Cost: Low |
| Change behaviours in our communities by running a ‘Switch-off’ campaign. | Encourage students and staff to turn off lights and monitors. Provide information to parents/carers in your newsletters. | Spring term | Staff: Eco Lead, Green Team and JLT Cost: Free |
| Increase schools' knowledge of climate change by running a student led climate project. | Empower students to come up with their own climate change initiative STEM project via a lunchtime club. Work with students to develop project proposals and plans using available resources. Recognise and celebrate students' achievements. | Summer Term | Staff: Eco Lead, Green Team and JLT Cost: Low |
| Embed sustainability and climate education in the wider curriculum by inviting external speakers to come into school. | Arrange for external speakers to come into school assemblies | Termly | Staff: Eco Lead Cost: Free |

| #### Goal: Resilience and adaptation |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | Adverse weather procedures e.g. extreme heat | #### Install water saving devices such as compact toilet cisterns, non-concussive taps, motion sensor urinal flush units. | #### Installed sustainable drainage systems |
|  | Installed rainwater harvesting systems. |  |  |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Monitor heat in classrooms. | Install classroom heat sensors. Train staff to be able to use them and identify when dangerous heat levels are reached. | Spring term | Staff: Eco Lead and Site Manager Cost: Low |
| Prepare our schools for the physical impacts of overheating from climate change by installing ventilation and cooling. | Choose an option for type of ventilation and cooling Train staff on how to use and maintain. | Spring term | Staff: Site Manager Cost: Varied depending on chosen scheme |
| Prepare our schools for the physical impacts of overheating from climate change by installing sail shading. | Locate suitable positioning for solar shading. Install grounds shade Encourage pupils to use during periods of hot weather. | Autumn term | Staff: Site Manager Cost: Low |

| #### Goal: Active and sustainable travel |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | Encourage active travel by providing cycle skills for students via Bikeability | #### Encourage active travel by providing bike/ scooter storage. | #### Encourage active travel by providing Park and Stride |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Enable Junior Road Safety Officer scheme to encourage sustainable travel | Initial training Termly meetings Support organising opportunities | Termly | Staff: Eco Lead Cost: Low |
| Encourage sustainable travel | Provide travel information from HCC to all new families joining school and to all Year 6 students to inform travel choices for secondary school. Regular reminders about sustainable travel in newsletters and assemblies. | Ongoing Summer term | Staff: Eco Lead Cost: Low |
| Encourage active travel | Action Days such as “Biker’s Breakfast” and “Be Bright Be Seen” organised by JRSO team. | Ongoing | Staff: Eco Lead and JRSOs Cost: Low |

| #### Goal: Waste, consumption and recycling |  |  |  |
| --- | --- | --- | --- |
| #### Steps undertaken | Reduce waste by encouraging reusable plastic water bottles. | #### Encourage reuse by running second-hand uniform events |  |
| #### Action | #### Steps | #### Timeline for the action or expected completion date | #### Resources |
| Encourage reuse by hosting swap events. | Host a swap event where students can swap books | Autumn term | Staff: English Lead and JLT Cost: Free |